Weekly Project Status Report

|  |  |  |
| --- | --- | --- |
| Report date | Project Name | EdItor |
| 2/27/2020 | Deepfakes Detection Challenge | Mike Leonardi |

# Status summary

The project update summary should contain a brief update on how the project is progressing.

* The update summary should in brief cover all the key KPI of the project and highlights if there any issues.
* The update should mention any new change requests, delays, external factors or resourcing issues that affect the project.
* Providing information on recently achievements milestones or missed milestones can also be included.

# projecy schedule

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| No | Tasks (examples below – delete & replace) | Start | Progress | Status | Finish |
| **1** | Exchange work schedule availability | 2/19/2020 | 100% | Complete | 2/21/2020 |
| **2** | **Draft # 1** | 2/22//2020 | 100% | Complete | 2/25/2020 |
| **3** | Overleaf Document access for all | 2/19/2020 | 100% | Complete | 2/19/2020 |
| **4** | Facebook AI software Tutorials | 2/24/2020 | 20% | In progress | TBA |

# Weekly MEETING AGENDA

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date of Meeting: 2/25/2020 | | | Time: 2pm – 5pm | | Location: Pace Univ |
| Meeting Summary  Line… | | | | | |
| No | Attendees | Join time | | Leave time | Note |
| 1 |  |  | |  |  |
| 2 |  |  | |  |  |
| 3 |  |  | |  |  |
| 4 |  |  | |  |  |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date of Meeting: 1/31/2019 | | Time: | | Location: Online |
| Meeting Summary  Line…   * Exchange of contact information for What’s App * Identify deepfakes with Facebook AI challenge as topic * Begin learning tutorials of Facebook AI deepfakes detection software | | | | |
| No | Attendees | Join time | Leave time | Note |
| 1 | Mike Leonardi |  |  | Communication via What’s app |
| 2 | Ashutosh Misar |  |  | Communication via What’s app |
| 3 | Siva Pillai |  |  | Communication via What’s app |
| 4 |  |  |  |  |

# problem history

|  |  |  |
| --- | --- | --- |
| Problelm | Assign objects | date |
|  |  |  |
|  |  |  |
|  |  |  |

# CONCLUSION / COMMENTS

Content requirements for the first draft have been achieved. We will be awaiting further feedback from the Professors and we will begin working on the Facebook AI software tutorials to be able to perform our research.